## Slide 1: Rail Infrastructure Project Costing from strategic planning to commissioning
Bob Miller
Jacana Consulting
Copyright 2011

## Slide 2: CONTENTS
1. Introduction - Key Questions
2. Rail Infrastructure & Cities
3. Policy & Planning
4. Major Rail Infrastructure Costs
5. Rail Vehicles & Project Costs
6. Ticketing Systems
7. Inter State Rail
8. Rail Freight Infrastructure
9. Methodologies
10. Recommendations

## Slide 3: Rail Infrastructure Project Costing 1. Introduction - Key Questions
Rail Infrastructure Project Costing Inquiry
Why is rail infrastructure needed?
Who develops rail infrastructure?
How is rail infrastructure developed?
What are the key components in development?
What components contribute to high costs?
What processes assist to contain costs?
Where have rail project costs been contained?
Why have projects often been started & stopped?

## Slide 4: Insert Phot - Tangara

## Slide 5: Rail Infrastructure Project Costing 2. Rail Infrastructure & Cities
Most choose to have it - if affordable
But, some big cities don’t have it
Why do we need it ?
  Support business activity in large CBDs
  Efficient, reliable & safe for high volume commuting
  Competitive with road travel time
  Low energy & pollution emissions
  Avoids high parking fees & capital costs
Containing high Infrastructure costs requires long term planning commitment

## Slide 6: Integrating Land Use & Transport
Land Use Nodes & Networks
Passenger Networks - Road & Rail
Freight Networks - Road & Rail

## Slide 7: Rail Infrastructure Project Costing 3. Policy & Planning
Metropolitan land use planning:
Housing - 70% In fill, 30% green field
Retail, commerce affects rail passenger potential
Industry location affects rail freight potential
Influences location of multi modal interchanges
Influences the demand for rail infrastructure
Influences the cost of rail infrastructure
Can assist to contain costs

## Slide 8
Land use & node development influences:
Corridors, alignments, demand & project length
Level of service - speed, frequency etc
Rail vehicle type - train, metro, LRT, freight, etc
Network type: radial, tangential, triangle, box
Level of multi modal integration
  Interchange effectiveness
  Customer access & demand
Rail Infrastructure Project Costing 3. Policy & Planning cont.

## Slide 9: Rail Infrastructure Project Costing CBD Rail
Long routes, slow & costly
CBD station capacity constraints
CBD corridors - long lead time / very costly
Metro stopped - but medium term potential
Light rail opened in 1990s
Started Lilyfield to Dulwich Hill extension 2011
“Low cost” option to extend LRT to CBD & Sydenham

## Slide 10: Rail Infrastructure Project Costing Light Rail/Metro cont.
Route options
Brookvale - Airport
Parramatta - CBD-Maroubra
  Inner City planning
  Stopped in 2004 & 2009
Key steps include:
  Network plan & development priorities
  Corridor identification, adoption & gazettal

## Slide 11: Rail Infrastructure Project Costing Greater Sydney
Many potential rail projects
Competition for funding
Newcastle rail service?
CBD Metro/LRT
N.W rail line
S.W. rail line
High Speed Rail?
Epping-Parramatta funding?
Maldon - Dombarton
  Federal funding to complete design for ‘shovel ready’

## Slide 12: Rail Infrastructure Project Costing Regional Planning & Transport
Focus on land release - housing & business
RTA regional motorway plans rolled out
Little regional rail infrastructure improved in 25 yrs
CountryLink XPT 25 years old
    Few improvements to train & coach services
    Casino - Murwillumbah rail line closed
    Newcastle - largest regional city - branch line under threat
Private Coach & XPT trains compete
Insufficient integration e.g Coffs Harbour & Grafton

## Slide 13: Rail Infrastructure Project Costing Land use planning
Conclusions
Metropolitan planning improvements
  Rail corridor & infrastructure planning over recent years
  Land use - transport integration significant progress
Regional planning improvement needed
  Land use & transport integration yet to be realised
  Rail services cut to many cities & towns over 40years
  Oil dependence - key risk for Transport & Agriculture
World oil price risks - post GFC
Land use transport integration framework
  A high priority across NSW

## Slide 14: Rail Infrastructure Project Costing Regional Rail
CountryLink services
XPT - Sydney to/from:
  Grafton - Coffs - Taree
  Goulburn - Wagga - Albury
Regional rail services:
  Moree & Armidale
  Dubbo & Broken Hill
  Griffith & Canberra
Country Regional Network
Train & infrastructure renewal options?

## Slide 15: Rail Infrastructure Project Costing 4. Major Rail Infrastructure Costs
Corridor infrastructure (electric train)
  Stations, access, ticketing & information systems
  Interchange &/or commuter parking
  Track, drainage, fencing, bridges, tunnels, etc
  HV electric supply & traction power
  Signalling (track side or ATP)
  Communications (driver/guard/ train controller)
Train control centres & signal staff
Train maintenance & crew facilities
Train terminals & storage sidings
Commissioning

## Slide 16: Rail Infrastructure Project Costing Project Delivery
Transparency & accountability issues
Problems for private & public sectors
E.g. defence procurement, motorways & rail
Planning costs & project delivery
  Costs estimates & contingencies
  Demand estimates & feasibility process
  Treasury gateway process & approval
  Railcorp & TCA sign off functional spec
  Railcorp sign off on commissioning
  Co-ordination & staffing need to be resolved

## Slide 17: Rail Infrastructure Project Costing Project Delivery cont.
Key steps
Land acquisition - negotiation, survey, sale contract, title transfer
Commissioning plan needs early sign off
Contract preparation & amendment costly
Design - survey, utilities, geotech, hydrology, structural, architecture,
Construction
  Site & track possessions
  OHS, workforce availability, training
Testing & Commissioning

## Slide 18: Rail Infrastructure Project Costing Project Delivery cont.
Cost escalation - Major factors
Excessive project estimates
Total project to direct costs increased
Contractor compliance costs increased
Risk averse conditions & lack of staff empowerment
Regulator conditions insufficiently prescriptive
Extensive negotiation before conditions accepted
Site conditions - most onerous adopted as norm
Affects both road & rail project costs

## Slide 19: Rail Infrastructure Project Costings 5. Rail Vehicles
Project Costs
Passenger train infrastructure
  Design standards usually based on heavy locomotives
  Single deck trains
  Double deck trains
Light rail infrastructure
  Substantially less than heavy rail
  Dedicated off road corridor preferable
  On road priority essential for on time running

## Slide 20: Rail Infrastructure Project Costing 6. Ticketing Systems
Zone ticketing a key issue
London & Hong Kong have it
  Zone based travel flexibility, rather than route fares
  Ridership increase offsets revenue decline
Melbourne has it - Zone, time based & multi modal
Swiss have it
  Multi modal zone ticket with on board fare premium
  Counter peak discount fare to fill empty seats
Sydney does not have it - one of few cities in world not to use Zone based system

## Slide 21: Rail Infrastructure Project Costing 7. Inter State Rail
Federal issues
High Speed Rail - Phase 1 report
  Melbourne-Sydney-Brisbane corridor defined
Road Freight
  Inter state trucks benefits from motorways
Rail freight infrastructure
  Recent upgrade, but lower standard
  Inter state mode share collapse over 30 years
  Low market share - containers, steel trains & wheat
Transport safety

## Slide 22: Rail Infrastructure Project Costing Interstate Rail Infrastructure
Current & future?
CountryLink services
  XPT Brisbane - Sydney - Albury - Melbourne
  Sydney - Canberra
  XPT & infrastructure renewal options?
High speed rail?
  Phase 1 report 2011
  Phase 2 report 2012

## Slide 23: Rail Infrastructure Project Costing High Speed Rail Infrastructure
Train type | Curves Typical Radius (m) | Speed* Typical km/hr
NSW (east coast) | 400-800 | <110
XPT (c.1960s) | 1,200 | <160
Europe (typical) | 2-3,000 | 250
HSR Europe, China Aust (Proposed**) | >7,000 | 300
NOTE * Commercial operating speed -** Max test speeds over 500km/hr

## Slide 24: Rail Infrastructure Project Costing High Speed Rail @ Max 350 km/hr
Route | Distance (≈kms) | Hours (est*)
Brisbane - Syd | 1,080 | 3.9
Newcastle - Syd | 170 | 1.0
Syd - W’gong | 80 | 0.6
Syd - Canberra | 300 | 1.5
Syd-ACT-Albury - Melbourne | 850 | 3.2
NOTE * Subject to no. of stops & speed in cities

## Slide 25: Rail Infrastructure Project Costing High Speed Rail cont.
Route | Population | Population per Route Km (est.)
BRISBANE-SYDNEY | 8,136,076 | 6,895
SYDNEY - ACT - MELBOURNE | 8,788,878 | 9,251
NEWCASTLE-SYDNEY | 2,311,272 | 17,917
NEWCASTLE - PARRAMATTA -W’GONG | 2,818,475 | 11,274
Major City Comparisons

## Slide 26: Rail Infrastructure Project Costing 8. Rail Freight Infrastructure
Interstate freight
40 years of Federal interstate highway investment
  Replaced poor infrastructure with new alignment
  major reduction in operating cost for trucks
Rail freight
  Upgraded with little improvement to alignment & grade
  Longer passing loops, modest reduction in operating costs
ARTC Rail freight infrastructure
  Poor track maintenance in parts of NSW & Vic
  Significant safety issues

## Slide 27: 1980s Diesel locomotives still in use Electric locomotives phased out in 1990s

## Slide 28: Rail Infrastructure Project Costing Rail Freight cont.
Networks
Metropolitan Network
Country Regional Network
  Historic legacy - poor alignment & grades
  Track closures
Ports
  Port Botany trucks vs rail options
  Newcastle - coal & wheat
  Port Kembla coal, wheat & cars
Maldon - Dombarton rail line
  Nearly half built since 1980s
  Refer to case study

## Slide 29: Rail Infrastructure Project Costing Sydney Rail Freight Constraints
ARTC Sydney freight line contracts
Construction stopped & recommenced:
  Main South
  Sefton - Cabramatta
Main North freight line being designed
Projects being considered include:
  Lidcome Junction - coal trains
  Tempe Junction - coal trains
  Maldon - Dombarton (by pass Sydney south)

## Slide 30: Rail Infrastructure Project Costing Interstate Freight
 |  |  | NSW - VIC |  |  |  |  | NSW - QLD |  | 
 |  | Total | Road % | Rail % | Coastal% |  | Total | Road % | Rail % | Coastal%
1975-6 |  | 1,859 | 76 | 23 | 1 |  | 1,467 | 60 | 35 | 4
2005-6 |  | 8,978 | 95 | 5 | 0 |  | 8,586 | 93 | 5 | 2
1975-2005 |  | 382% | +25% | - 78% | -100% |  | 485% | +55% | -86% | -50%
Intermodal - Million Net Tonne Kilometres

## Slide 32: Rail Infrastructure Project Costing Regional rail freight shuttle
Recent development in freight trains
More flexible & efficient than heavy rail
Lighter & faster than heavy rail locomotives
Large reduction in operating costs
Direct from port to inland freight terminals
Container service options
  Urban - Port Botany to terminals/ warehouses
  Regional - Port Botany to regional terminals
  Interstate - Port Botany to terminals /warehouses

## Slide 33
+ = 530 kW

## Slide 34: Rail Infrastructure Project Costing 9. Methodologies
Treasury gateway process
BCA inputs & outputs
  Costs - Validate capital & recurrent estimates
  Benefits - financial, social, environmental
  Risk analysis
  Economic BCA
  Financial BCA
  Discounted cash flow rates
Funding approval & finance
Inclusion in State capital works budget

## Slide 35: Rail Infrastructure Project Costing Methodologies cont.
Methodologies need improving
Project feasibility, demand & BCA deficiencies
Review Network benefits & risk management
World best practice for network development
Rail program management priorities
  Investigate project options & comparisons
  Preliminary estimates - for project comparisons only
  Detailed cost estimates - before project approval
  Detailed investigation - before design/construct contracts
  Minimise project scope changes - esp after project approved

## Slide 36: Rail Infrastructure Project Costing 10. Recommendations
Metropolitan plan & regional planning
Develop MOU to involve Council representation on working groups to include:
  Integrated Land Use Transport planning to further develop transport nodes
  Multi-modal network planning
  Best practice network planning needed
  Joint rail-road corridor development - include other services and providers
Land use transport integration framework
  Strengthen to assist State & local planning
  Needs high priority across NSW

## Slide 37: Rail Infrastructure Project Costing Recommendations cont.
Greater Sydney rail freight costs
Develop plan to achieve targets for rail freight market share in/out of Port Botany, Enfield & Moorebank
Investigate rail network & terminal infrastructure options for Newcastle, Western Sydney & Wollongong
Assess feasibility of rail shuttle services

## Slide 38: Rail Infrastructure Project Costing Recommendations cont.
Efficient rail infrastructure project costs:
Land use - transport integration framework based on hierarchy of currrent node development & future potential
Network planning - based on efficient Swiss techniques
Service schedules - based on multi-modal integration & guaranteed connection locations
Hierarchy of interchange locations: CBD to suburbs

## Slide 39: Rail Infrastructure Project Costing Recommendations cont.
Obtaining value & containing costs
Establish rail infrastructure planning & investigation fund as occurs overseas
Ensure roll out of rail infrastructure plan options, cost comparisons & feasibility
Compare rail projects achieve best value
Project priorities should include investigation of long term AC electrification options

## Slide 40: Rail Infrastructure Project Costing Recommendations cont.
RailCorp workforce
Enhance workforce planning capacity
Fill engineering & other technical staff shortages
Strengthen technical workforce capacity
Address aging workforce challenge
Consider trainee/scholarship program

## Slide 41: Rail Infrastructure Project Costing Recommendations cont.
State agency public interest test
Include sustainability & infrastructure objectives in corporate missions
Provide CEO statement on contribution to State sustainability & infrastructure outcomes in annual reports
Develop performance indicators to improve agency transparency
Include in executive performance contracts